SAMPLE PROJECT DOCUMENT — TRAINING USE ONLY

# IT Infrastructure Modernization Project

Project Timeline — 16-Week Plan

This document tracks the phased migration of production workloads to a new primary cloud hosting provider (Nimbus Cloud Services), including vendor selection, migration execution, and stabilization. Use this as the source document for Lab 3.3: turning a project timeline into a polished, one-slide-per-phase presentation.

| Phase | Timing | Owner | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1: Discovery & Assessment | Weeks 1–3 | Systems Architecture | Current-state infrastructure audit; risk register; recommendation to migrate primary hosting to Nimbus Cloud Services. |
| Phase 2: Vendor Selection & Procurement | Weeks 4–6 | Procurement & Security | RFP responses reviewed; vendor selected; Nimbus Cloud Services contract signed; security review of BrightPath tooling completed. |
| Phase 3: Migration Planning | Weeks 7–9 | Infrastructure Team | Migration runbook drafted; rollback plan approved; staging environment provisioned on Nimbus. |
| Phase 4: Phased Migration & Cutover | Weeks 10–14 | Infrastructure & DevOps | Workloads migrated in four batches; validation testing after each batch; production cutover completed. |
| Phase 5: Stabilization & Handover | Weeks 15–16 | Support Team | Monitoring and alerting in place; runbook handed to on-call rotation; post-migration retrospective completed. |

Note: This is a fictional sample project created for AI training purposes only.